# conceptual framework

# Phase 1: Data Collection & Mapping

## 1. Create a comprehensive inventory of:

- All raw materials currently sourced

- Current suppliers/clients for each material

- Pricing and volume data

- Quality metrics and specifications

- Current sustainability metrics

## 2. Map the supply chain:

- Geographic locations of suppliers

- Transportation routes, modes, and food miles including reception dynamics

- Storage/warehousing locations

- Key intermediaries or processors before reception if any

# Phase 2: Impact Assessment

## 1. Environmental Impact Analysis:

- Carbon footprint calculation for each supplier and specified transportation route or dynamics

- Water footprint

- Land use impact

- Energy use

- Waste generation (if any)

- Toxicity impacts (Human carcinogenic, human non-carcinogenic, ecotoxicity)

## 2. Economic Analysis:

- Direct costs of materials

- Transportation and logistics costs

- Storage costs

- Quality-related costs (testing, rejections, rework)

- Regulatory or other supply costs

## 3. Quality Assessment:

- Define key quality parameters for each material

- Historical quality performance data

- Impact of quality variations on final product

# Phase 3: Framework Development

## 1. Create a INDICATOR scoring system that integrates:

- Environmental performance metrics

- Economic metrics

- Quality metrics

- Risk factors

## 2. Develop weighting criteria for different factors based on:

- Company priorities

- Industry standards

- Regulatory requirements

- Customer expectations

# Phase 4: Digital Dashboard Development

## 1. Technical Implementation:

- Select appropriate technology stack

- Design database architecture

- Create data pipelines for regular updates

- Implement security measures

## 2. Dashboard Features:

- Real-time monitoring of key metrics

- Predictive analytics for future scenarios

- Trade-off analysis tools

- Comparative interface

- Alert systems for key thresholds

- Reporting capabilities

# Phase 5: Testing and Refinement

## 1. System Testing:

- Data accuracy verification

- User interface testing

- Predictive model validation

- Performance testing

## 2. Stakeholder Feedback:

- User acceptance testing

- Training sessions

- Feedback collection

- System refinement

# Phase 6: Implementation and Monitoring

## 1. Roll-out Plan:

- Phased implementation strategy

- Training program

- Change management plan

- Communication strategy

## 2. Continuous Improvement:

- Regular review of metrics

- System updates and refinements

- Incorporation of new sustainability criteria

- Expansion of supplier assessment

SPECIFIC DATA REQUIREMENTS BREAKDOWN

# 1. Raw Material Base Data

- Complete list of raw materials used

- Annual consumption volumes

- Material specifications

- Current supplier list

Questions to ask:

- What are all the raw materials currently used in production?

- What are the technical specifications required for each?

- What is the annual consumption/demand pattern?

Source: Internal ERP/MRP systems, Procurement records, Material specification documents

# 2. Supplier Data

- Geographic locations

- Transportation route and modes

- Production capacity

- Certifications held

- Historical supply performance

Questions to ask:

- Where are all current suppliers located?

- What sustainability certifications do they hold?

- What is their production capacity and utilization?

- What is their track record of delivery performance?

- How are products transported or handled from supplier to the final reception

Source: Supplier questionnaires, Site visits, Third-party verification reports

# 3. Environmental Impact Data

- Global warming potential

- Land use

- Water consumption

- Human Toxicity

- Ozone depletion

- Particulate matter formation

Source: Environmental impact assessment, Environmental audits/reports, Supplier sustainability reports

## 4. Quality Data

- Historical quality performance metrics

- Test results and certificates of analysis

- Rejection rates and reasons

- Quality-related customer complaints

Questions to ask:

- What are your quality control processes?

- Can you provide historical quality performance data?

- What is your process for handling quality deviations?

Source: Quality management system records, Lab test reports, Customer feedback systems

# 5. Economic Data

- Direct material costs

- Transportation costs:

* Mode of transport

* Distance

* Fuel costs

* Handling costs

- Storage costs

- Quality control costs

- Compliance costs (Regulatory costs)

Questions to ask:

- What is the raw material pricing structure?

- How do transportation costs vary by season/volume?

- What are the additional costs for sustainability initiatives or regulatory compliance?

Source: Financial records, Logistics contracts, Warehouse records

# 6. Risk Assessment Data

- Supply chain disruption history (Understand historical disruptions by each supplier)

- Political stability in source regions

- Regulatory compliance status

- Supplier’s sustainability status

Questions to ask:

- What backup supply options exist?

- How vulnerable is production to climate events?

- What regulatory changes might affect supply?

Source: Risk assessment reports, News monitoring, Regulatory databases

# Data Collection Strategy:

## 1. Internal Data Collection:

- Review existing systems (ERP, QMS, etc.)

- Identify data gaps

- Set up data collection processes for missing information

## 2. Supplier Engagement:

- Develop comprehensive supplier questionnaire

- Schedule supplier audits

- Create supplier portal for regular data updates

## 3. Third-Party Data:

- Identify reliable third-party data sources

- Subscribe to relevant databases

- Engage certification bodies

## 4. Validation Process:

- Cross-verify data from multiple sources

- Establish data quality metrics

- Set up regular data verification procedures

## 5. Data Management:

- Create central database

- Establish data update frequency

- Define data access protocols

- Set up data backup procedures

## Data Quality Questions to Consider:

- How recent is the data?

- How was it measured/collected?

- What verification methods were used?

- What are the margins of error?

- How frequently can it be updated?

Would you like me to elaborate on any of these areas or provide specific templates for data collection tools?